Team Meeting: 2/20/2024

WHEN: Monday, February 12th @6:30 pm online

PURPOSE: First team meet, figuring out the project

ATTENDANCE: Everyone was present: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed and Kundana Dongala 🙂

We opted for a virtual collaboration via Zoom, where we collectively appointed Ansuman as the team lead. Ansuman initiated the GitHub repository and seamlessly shared it with the entire team. Delving into the realm of personal projects, we brainstormed several compelling ideas that held promise for a successful semester long project.

Goals for next meeting:

* Finalize on what project we plan to do
* Figure out roles for each member on the team
* Start on the planning sheet

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 2/19/2024

WHEN: Monday, February 19th @ 2pm in person

PURPOSE: finalize the project

ATTENDANCE: Everyone was present(In-person): Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed and Kundana Dongala

We figured out our roles for the project:

* Project lead/technical Leader: Ansuman Sharma
* Assistant Project Lead: Yadhunath Tharakeswaran
* Quality Checker/Backend Dev: Shayaan Mohammed
* Scrum Master: Kundana Dongala

Project we decided: Shelf-Smart

* Introducing our innovative project: Shelf-Smart
  + Empower your kitchen with Shelf-Smart's intuitive system, where you input food items, their quantities, and expiry dates (spices exempted), and watch as it transforms into a culinary masterpiece. The output? A curated selection of 3-5 dishes, each with a tantalizing 1-2 line description. For added convenience, calorie information is available (optional).
  + Shelf-Smart takes it a step further by classifying your ingredients into categories such as meat, grain, spice, and more, ensuring a seamless organization of your pantry.
  + Discover the magic of Shelf-Smart's features:
    - 1. Inventory Showcase: Effortlessly keep track of your pantry essentials with a comprehensive display of your inventory.
    - 2. Personalized Recommendations:Whether you input specific ingredients or leave it to chance with random pantry items, Shelf-Smart crafts personalized recommendations for 3 delectable dishes, making meal planning a breeze.

Goals for next meeting:

* Assign specific duties to each member to work on the technical side
* Complete the Project Management Plan
* Discuss additional features for the project

**Elevate your culinary experience with Shelf-Smart – where efficiency meets gourmet delight!**

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 2/21/2024

WHEN: Monday, February 21st @ 12pm in person

PURPOSE: Work on Project plan.

ATTENDANCE: Everyone was present(In-Person): Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, and Kundana Dongala

- We split tasks for the software development plan among our team.

- Everyone took on specific jobs based on their skills.

- This helped us work efficiently and focus on our strengths.

- Each person was responsible for their part, making sure things got done.

- We talked a lot to stay updated on progress and solve problems together.

- Sharing updates and tackling challenges as a team improved the plan.

- We finished the software development plan faster by working together.

- Our combined skills made the plan better with different perspectives.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 2/26/2024

WHEN: Monday, February 26th @ 3:30 pm online

PURPOSE: Commence coding for Shelf-Smart project

ATTENDANCE: Everyone was present: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, and Kundana Dongala

- Discussed the framework and technologies to be used for developing Shelf-Smart.

- Assigned specific tasks to team members for setting up the project environment, including creating the initial file structure, setting up databases, and configuring version control.

- Agreed upon a timeline for the initial phase of coding, aiming to have the basic functionalities implemented by the end of next week..

Goals for next meeting:

Review progress on setting up the project environment.

Begin coding the core functionalities of Shelf-Smart.

Address any challenges encountered during the initial coding phase.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 3/4/2024

WHEN: Monday, March 4th @ 2:00 pm online

PURPOSE: Progress update on coding; Split tasks for Software Requirements Document

ATTENDANCE: Everyone was present: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, and Kundana Dongala

- Reviewed the progress made in coding the core functionalities of Shelf-Smart.

- Assigned specific sections of the Software Requirements Document (SRS) to team members based on their expertise and interest.

- Clarified the format and structure expected for the SRS, emphasizing the importance of clarity and comprehensiveness.

- Scheduled regular check-ins to track progress on both coding and documentation tasks and to address any issues promptly.

Goals for next meeting:

Continue coding and aim to complete the basic functionalities of Shelf-Smart.

Make significant progress on drafting the Software Requirements Document.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 3/11/2024

WHEN: Monday, March 11th @ 4:00 pm online

PURPOSE: Code review; Software Requirements Document progress update

ATTENDANCE: Everyone was present: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, and Kundana Dongala

- Discussed any issues encountered during the coding process and collaborated on finding solutions.

- Provided feedback on the progress of the Software Requirements Document (SRS) and addressed any concerns or questions raised by team members.

- Identified areas for improvement in both coding and documentation efforts and brainstormed strategies to enhance efficiency and quality.

Goals for next meeting:

Address any feedback from the code review and make necessary revisions.

Continue refining the Software Requirements Document and aim to complete the initial draft.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 3/18/2024

WHEN: Monday, March 18th @ 3:00 pm online

PURPOSE: Review Software Requirements Document

ATTENDANCE: Everyone was present: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, and Kundana Dongala

- Conducted a comprehensive review of the Software Requirements Document (SRS) to ensure completeness, accuracy, and clarity.

- Addressed any remaining issues or questions regarding the SRS

Goals for next meeting:

* Finish SRS doc

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 3/20/2024

WHEN: Wednesday, March 20th @ 2:00 pm online

PURPOSE: SRS document

ATTENDANCE: Everyone was present: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, and Kundana Dongala

- Finished up the SRS document and discussed further plans about the project

Goals for next meeting: continue working on the website/ shelf smart

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 3/24/2024

WHEN: Thursday, March 24th @ 2:00 pm (online)

PURPOSE: Progress update on website development

ATTENDANCE: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, Kundana Dongala

- Discussed progress on website development, focusing on CSS for frontend and C++ for backend functionalities.

- Addressed challenges encountered during implementation and brainstormed solutions.

- Agreed to continue collaborative efforts to achieve project milestones.

Goals for next meeting:

- Continue frontend and backend development.

- Address any outstanding issues and provide support to team members as needed.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 3/27/2024

WHEN: Sunday, March 27th @ 10:00 am (in-person)

PURPOSE: In-person collaboration session

ATTENDANCE: Ansuman Sharma, Yadhunath Tharakeswaran, Shayaan Mohammed, Kundana Dongala

- Conducted an in-person collaboration session to enhance teamwork and productivity.

- Worked on refining CSS for frontend design and optimizing C++ code for backend functionality.

- Discussed individual contributions and assigned tasks for upcoming work.

Goals for next meeting:

- Continue frontend and backend development, with a focus on meeting project deadlines.

- Coordinate efforts to ensure seamless integration of frontend and backend components.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 4/01/2024

WHEN: Friday, April 1st @ 3:00 pm (in-person)

PURPOSE: Progress update and task assignment

ATTENDANCE: Ansuman Sharma, Yadunath Tharakeswaran, Shayaan Mohammed, Kundana Dongala

- Reviewed progress made since the last meeting and identified areas for improvement.

- Assigned specific tasks and responsibilities to team members to expedite the development process.

- Discussed timeline for completion of remaining project milestones.

Goals for next meeting:

- Focus on completing remaining frontend and backend tasks according to assigned deadlines.

- Coordinate efforts to finalize website development and prepare for software architecture document submission.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 4/08/2024

WHEN: Friday, April 8th @ 2:30 pm (in-person)

PURPOSE: Finalization of software architecture document

ATTENDANCE: Ansuman Sharma, Yadunath Tharakeswaran, Shayaan Mohammed, Kundana Dongala

- Collaboratively worked on finalizing the software architecture document, ensuring alignment with project requirements.

- Reviewed and refined architectural decisions, ensuring clarity and coherence.

- Discussed the submission process and made necessary preparations for document submission.

Goals for next meeting:

- Review the final version of the software architecture document and make any last-minute revisions.

- Prepare for document submission by ensuring all requirements are met.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Team Meeting: 4/12/2024

WHEN: Tuesday, April 12th @ 2:00 pm (online)

PURPOSE: Final preparations for document submission

ATTENDANCE: Ansuman Sharma, Yadunath Tharakeswaran, Shayaan Mohammed, Kundana Dongala

- Conducted final review of software architecture documents to ensure completeness and accuracy.

- Addressed any remaining issues or concerns regarding document content.

- Confirmed readiness for document submission and discussed next steps.

Goals for next meeting:

- Submit software architecture documents as per submission guidelines.

- Begin preparations for upcoming project milestones and deliverables.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_